## Slide 1: MSID Application Modernization & QA Leadership
MSID Application Modernization & QA Leadership Paramita Malakar – Technical Project Manager Client: DMDC | Jan 2024 – Oct 2024

## Slide 2: Project Overview
Objective: Modernize the MSID application with high-quality delivery under tight timelines Phases:
Phase 1: Pre-merge
Phase 2: Merge & Post-merge
Phase 3: End-to-End Testing
Scope:
Managed 1000 complex business rules
Ensured seamless phased deployment with comprehensive quality assurance

## Slide 3: Project Overview
Led end-to-end modernization program for complex MSID application involving multi-phase deployment and cross-functional teams.
Managed project planning, resource allocation, risk mitigation, and stakeholder communication to ensure on-time delivery.
Oversaw deployment phases: Pre-merge (Phase 1), Merge & Post-Merge (Phase 2), and End-to-End Testing (Phase 3).
Mitigated Phase 2 testing delays by sourcing additional QA resources, accelerating schedule recovery.
Rebalanced project scope across phases to optimize workload and meet deadlines without sacrificing quality.
Facilitated collaboration between developers, product owners, and QA to clarify requirements and streamline delivery.
Implemented proactive risk management and progress monitoring, maintaining transparency with stakeholders.
Successfully delivered full program and production deployment by Oct 2024, strengthening cross-team coordination and delivery confidence.

## Slide 4: Project Phases
Phase 1 (Pre-merge): Milestone: Jan 3 – Mar 3, 2024
Delivered ahead of schedule, completing critical pre-merge activities by early January 2024.
Phase 2 (Merge & Post-merge): Milestone: Mar 9 – Jun 24, 2024
Executed comprehensive testing aligned with QA requirements, covering integration and post-merge activities.
Phase 3 (End-to-End Testing): Milestone: Jun 28 – Aug 15, 2024
Completed final validation, defect resolution, and achieved full business rule coverage ahead of deadline.

## Slide 5: Key Challenges
Managing a high volume of complex business rules within tight deadlines
Limited resources with risk of delivery delays
Balancing extensive test coverage with evolving scope
Coordinating cross-functional teams across QA, Development, and Product

## Slide 6: Solutions Implemented
Onboarded additional testers to meet delivery pace
Strategically shifted some business rules to Phase 3 to balance workload
Established close collaboration with Development and Product stakeholders
Instituted rigorous risk tracking and weekly cross-team synchronization meetings
Streamlined test plans to allow flexible, iterative testing cycles

## Slide 7: Leadership Highlights
Directed QA strategy and execution across all project phases
Aligned stakeholders from 4 distinct teams to maintain focus and priorities
Proactively managed risks and optimized workload to prevent schedule slips
Facilitated clear communication across multiple time zones and functions

## Slide 8: Results & Impact
Testing completed ahead of revised deadline (August 15, 2024)
Successful production deployment of MSID application (October 21, 2024)
Enhanced cross-team collaboration and improved project predictability
Strengthened QA and delivery processes for large-scale modernization efforts

## Slide 9: Key Takeaways
Flexible resource management and proactive stakeholder collaboration are critical to meeting tight deadlines
Phased delivery and scope prioritization effectively mitigate project risks
Consistent communication and data-driven risk management drive high-quality project outcomes

## Slide 10
Thank You / Q&A